VAACHAKA LEKHINI

Figma Design vs Build — Gap Report

Client Reference: KVL-App_25-04-26

| Date | 03 June 2026 |
| --- | --- |
| Version | v1.0 |
| Prepared by | Srinishtha Team |
| Figma File | KVL-App_25-04-26 |
| Status | Draft for Review |

# Status & Priority Legend

| Build Status | Meaning | Priority | Meaning |
| --- | --- | --- | --- |
| Built | Feature fully matches Figma spec | P0 | Blocks production / real users cannot use the app |
| Partial | Screen exists but key detail is stubbed/missing | P1 | Feature gap visible to client / users |
| Not Built | No code exists for this Figma screen | P2 | Polish / nice-to-have; does not block launch |
| No API | Server endpoint does not exist at all |  |  |

# Overall Coverage Scorecard

Summary across all 9 feature areas and 16 API endpoints:

| Area | Total Items | Built | Partial | Not Built | Completion % |
| --- | --- | --- | --- | --- | --- |
| Auth & Onboarding | 4 | 2 | 2 | 0 | 75% |
| Mantra Discovery | 4 | 3 | 1 | 0 | 88% |
| Voice & HW Enrolment | 5 | 3 | 2 | 0 | 80% |
| Target Setup | 2 | 2 | 0 | 0 | 100% |
| Home & Practice Counter | 2 | 1 | 1 | 0 | 75% |
| Programs & Progress | 3 | 1 | 2 | 0 | 67% |
| Community & Social | 3 | 1 | 1 | 1 | 50% |
| Rewards & Store | 2 | 1 | 1 | 0 | 75% |
| Profile & Settings | 5 | 2 | 2 | 1 | 60% |
| API Integration | 16 | 3 | 6 | 7 | 38% |

Completion % = (Built + Partial×0.5) ÷ Total

# 1. Screen-by-Screen Gap Analysis

Every screen in the client Figma (KVL-App_25-04-26) is compared against the current Flutter codebase.

## 1.1  Authentication & Profiles

| Screen | Figma Spec | Build Status | Gap / Missing Detail | Pri | Fix Location |
| --- | --- | --- | --- | --- | --- |
| Welcome | Brand gradient, language selector, "Continue to App", "Know our App" | Built | None — matches Figma | P2 | — |
| Profile Selection | 2×2 avatar grid, Manage Profiles, Login with another number, Create account | Built | None | P2 | — |
| Create Account | Username, mobile, referral code, language, Send OTP, verify | Partial | OTP is a dummy — any 6 digits accepted; no real SMS sent; session is a local UUID, not a server account | P0 | features/auth/data/auth_repository_local.dart → replace with AuthRepositoryRemote |
| OTP Login | 6-digit PIN input, 25 s resend countdown | Partial | UI matches Figma; same dummy backend — OTP is never verified with server | P0 | Same as above |

## 1.2  Mantra Discovery

| Screen | Figma Spec | Build Status | Gap / Missing Detail | Pri | Fix Location |
| --- | --- | --- | --- | --- | --- |
| Quick Start Practice | Scrollable mantra list with thumbnail + radio, Quick Start CTA | Built | None | P2 | — |
| Mantra Selection | Same list + "Select by need" link + Confirm CTA | Built | None | P2 | — |
| Mantra for Your Needs | Need dropdown → recommended mantra card with cadence, Start CTA | Built | None — 8 needs mapped | P2 | — |
| Mantra Details | Deity hero, description, Pronunciation Guide audio card, heart/favourite, Start Practice CTA | Partial | Pronunciation Guide audio card renders but tapping it does nothing — no audio file wired | P1 | features/mantras/presentation/mantra_details_screen.dart — add just_audio + per-mantra asset |

## 1.3  Voice & Handwriting Enrolment

| Screen | Figma Spec | Build Status | Gap / Missing Detail | Pri | Fix Location |
| --- | --- | --- | --- | --- | --- |
| Voice Training | Mic visual, "say mantra ×11", live waveform, Start / Skip CTA | Built | Vosk ASR wired; 11-count progress tracked. Speaker verification embedding not computed (stores only a "trained" marker) | P1 | core/asr/vosk_recognizer.dart — add ECAPA-TDNN TFLite embedding step |
| Submit Handwriting | 4 mode cards: Write on Screen, Camera, Gallery, Default Font | Built | None — all 4 modes navigate correctly | P2 | — |
| Write on Screen | Full-screen canvas, pen/eraser/undo/redo toolbar, Save CTA | Built | None — canvas saves to Hive. Not uploaded to server | P1 | Phase 9: add upload to /api/v1/handwriting |
| Capture Handwriting | Camera viewfinder with corner frame guide, gallery picker, shutter | Built | None — camera_plugin live. Not uploaded | P1 | Phase 9: same upload endpoint |
| Upload Handwriting | Image grid, multi-select, Upload CTA | Built | None — image_picker multi-select works. Not uploaded | P1 | Phase 9: same upload endpoint |

## 1.4  Target Setup

| Screen | Figma Spec | Build Status | Gap / Missing Detail | Pri | Fix Location |
| --- | --- | --- | --- | --- | --- |
| Set Target — Writings | 3 presets (1 crore, 10 lakh, custom) with live pacing computation | Built | None — matches Figma exactly | P2 | — |
| Set Target — Days | 4 presets (100/180/365/500 days) + custom slider, live mins/day | Built | None — creates Program in Drift on confirm | P2 | — |

## 1.5  Home & Practice Counter

| Screen | Figma Spec | Build Status | Gap / Missing Detail | Pri | Fix Location |
| --- | --- | --- | --- | --- | --- |
| Home | Welcome name, programs count, total reward points, daily reminder card, Quick Start / Select Program / Create Program | Built | None — all data is live from Drift + Hive | P2 | — |
| Main Counter | Date + Day N header, stat strip (Streak / Today / Daily target), animated ring (current/total), START/PAUSE/Finish, Change Mantra chip, Session Stats chip | Partial | "Session Stats" chip is a no-op (no screen built). "Change Mantra" chip partially works (no mid-session re-enrolment). Background mic stops when screen locks. | P1 | counter_screen.dart — build SessionStatsScreen; wire flutter_foreground_task for background mic |

## 1.6  Programs & Daily Progress

| Screen | Figma Spec | Build Status | Gap / Missing Detail | Pri | Fix Location |
| --- | --- | --- | --- | --- | --- |
| My Programs Dashboard | KPI tiles (Total Chants, Complete %, Daily Avg, Longest Streak), overall progress ring, program cards, + Create New Program | Built | None — all KPIs computed from Drift | P2 | — |
| Program Card | Active: progress bar + View Progress; Completed: green check + View Summary | Partial | "View Summary" on completed programs goes nowhere — SessionStatsScreen not built | P1 | programs/presentation — add CompletedProgramSummaryScreen |
| Daily Progress | Calendar with dot per practiced day, day detail card (target / actual / handwriting used), Dedicate, Edit Goal, Share Program | Partial | "Dedicate this program" is a no-op. "Edit Program Goal" navigates to target setup but does not pre-fill current values. "Share Program" is a no-op. | P1 | daily_progress_screen.dart — wire 3 CTAs |

## 1.7  Community & Social

| Screen | Figma Spec | Build Status | Gap / Missing Detail | Pri | Fix Location |
| --- | --- | --- | --- | --- | --- |
| Streak Leaderboard | Friends ranked by streak or total chants, self highlighted, Send Encouragement, View Group Stats | Partial | Data is mocked (LeaderboardRepositoryLocal). "Send Encouragement" is a no-op. "View Group Stats" is a no-op. No real friend API exists. | P0 | community/data — build LeaderboardRepositoryRemote in Phase 9; wire no-op buttons |
| Invite Friends | Invite link with copy, WhatsApp / Facebook / Instagram share buttons | Built | OS share sheet fires correctly. Link is hardcoded (no server-issued invite code) | P1 | Phase 9: replace hardcoded link with /api/v1/invites generated code |
| Share on Social Media | WhatsApp Status, Facebook, Instagram deep-link share | Not Built | Figma frame was marked "Need to design this screen". No screen exists; OS share sheet is used as fallback. | P1 | New screen: features/community/presentation/social_share_screen.dart |

## 1.8  Rewards & Store

| Screen | Figma Spec | Build Status | Gap / Missing Detail | Pri | Fix Location |
| --- | --- | --- | --- | --- | --- |
| Reward Store | Points balance, See History, promo banner, search, category filter, product grid with Redeem | Partial | Store items are hardcoded (kStoreSeed). Admin-created items via /api/v1/store are never fetched. Promo banner is static. | P0 | rewards/presentation/store_screen.dart — replace kStoreSeed with API call to GET /api/v1/store |
| Reward Points & History | Total points hero, Visit Store, All/Earned/Spent tabs, transaction list | Built | None — Drift-backed, live stream | P2 | — |

## 1.9  Profile & Settings

| Screen | Figma Spec | Build Status | Gap / Missing Detail | Pri | Fix Location |
| --- | --- | --- | --- | --- | --- |
| Profile | KPI tiles, reward points, Family Members, Invite Friends, social links, Practice/Voice/Display settings, Logout, Delete Account | Partial | "Edit" button top-right is a no-op — no Edit Profile screen. Social link toggles (Facebook/WhatsApp/Instagram) render but do nothing. | P1 | settings/presentation — build EditProfileScreen; wire social OAuth |
| Add Family Members | Registered mobile (read-only), Name, Relationship dropdown, up to 4 members | Built | None | P2 | — |
| About App / Help / Privacy | Full content pages | Partial | InfoScreen exists with placeholder copy. No real content. flutter_markdown not integrated. | P2 | settings/presentation/info_screen.dart — add content + markdown renderer |
| Edit Profile | Update name / avatar | Not Built | Referenced from Profile; no screen exists. | P1 | New screen: settings/presentation/edit_profile_screen.dart |
| Daily Reminder | Time picker + notification sound | Partial | UI picker saves to settings. flutter_local_notifications present in pubspec but notification never scheduled. | P1 | New RemindersService — listen to settingsProvider and schedule recurring notification |

# 2. API Integration Gap Analysis

The Flutter app uses a Dio-based ApiClient pointing at the SvelteKit backend. Below is every endpoint — whether the server has it and whether the Flutter app actually calls it.

| Endpoint | Purpose | Server | Flutter Status | Impact | Priority |
| --- | --- | --- | --- | --- | --- |
| GET /api/v1/config | Feature flags | Built | ✅ Called on boot, cached in Hive, gates Community + Store tabs | None | P2 |
| GET /api/v1/mantras | Mantra catalog | Built | ✅ Called on boot, Hive cache fallback to kMantraSeed | None | P2 |
| POST /api/v1/auth/otp/start | Send OTP SMS | Built | ❌ AuthRepositoryLocal.sendOtp() is a no-op (250ms delay, no call made) | No real auth | P0 |
| POST /api/v1/auth/otp/verify | Verify OTP + issue JWT | Built | ❌ AuthRepositoryLocal.verifyOtp() accepts any 6 digits, creates fake local session | No real auth | P0 |
| POST /api/v1/auth/refresh | Refresh access token | Built | ✅ Wired in ApiClient._AuthInterceptor, fires automatically on 401 | None | P2 |
| GET /api/v1/me | Full account snapshot | Built | ⚠️ SyncEngine.pull() calls it, emits via accountSnapshotProvider. Nothing subscribes to that stream. | Data wasted | P1 |
| GET /api/v1/store | Store items | Built | ❌ Never called. StoreScreen reads hardcoded kStoreSeed constant. | Admin items invisible | P0 |
| POST /api/v1/members | Sync profiles | Built | ⚠️ Outbox queues members.upsert. Server handler partially implemented. | Sync unverified | P1 |
| POST /api/v1/programs | Sync programs | Built | ⚠️ Outbox queues programs.upsert. Server handler partially implemented. | Sync unverified | P1 |
| POST /api/v1/sessions | Sync practice sessions | Built | ⚠️ Outbox queues sessions.append. Server handler partially implemented. | Sync unverified | P1 |
| POST /api/v1/reward-events | Sync reward points | Built | ⚠️ Outbox queues reward_events.append. Server handler partially implemented. | Sync unverified | P1 |
| POST /api/v1/devices | Register device | Built | ⚠️ Outbox queues devices.upsert. Server handler partially implemented. | Sync unverified | P1 |
| GET /api/v1/leaderboard | Friend leaderboard | No API | ❌ No endpoint exists on server. LeaderboardRepositoryLocal returns mocked data. | Community fake | P0 |
| POST /api/v1/invites | Generate invite code | No API | ❌ No endpoint. Invite link is hardcoded string. | Referral broken | P1 |
| POST /api/v1/handwriting | Upload handwriting samples | No API | ❌ No endpoint. Samples saved to device only. | AI PDF impossible | P1 |
| POST /api/v1/voice-enrolment | Upload voice model | No API | ❌ No endpoint. Voice model stays on device only. | Cross-device sync impossible | P1 |

# 3. Critical Gaps (P0) — Blocking Production

These must be fixed before the app is handed to real users:

## 3.1  Auth is entirely fake

File: lib/features/auth/data/auth_repository_local.dart

The OTP flow never contacts the server. Any 6-digit code works. The "session" is a random UUID that the server does not know about. This means:

- No real account is ever created

- All sync pushes fail silently (Bearer token is fake, server returns 401)

- Admin panel DB changes never reach the app because there is no real user account to sync to

Fix: Write AuthRepositoryRemote and swap it in lib/app/providers.dart (one line change). AuthService already exists and talks to the real API.

## 3.2  Store ignores the database

File: lib/features/rewards/presentation/store_screen.dart

The store reads from kStoreSeed — a hardcoded Dart constant. GET /api/v1/store exists on the server and the admin panel can manage items, but the Flutter app never calls it. Any item an admin creates is invisible in the app.

Fix: Replace kStoreSeed with a repository call to GET /api/v1/store, with Hive cache fallback.

## 3.3  Community data is entirely mocked

File: lib/features/community/data/leaderboard_repository_local.dart

The leaderboard shows randomly generated fake friends. No /api/v1/leaderboard or /api/v1/friends endpoint exists on the server. The entire community feature is a UI mockup.

Fix: Build the server endpoints and LeaderboardRepositoryRemote. Until then, clearly label the community screen as "Coming Soon" rather than showing fake data.

# 4. Feature Gaps (P1) — Visible to Client

## 4.1  Pronunciation Guide audio — no sound plays

Mantra Details screen has the audio card UI but tapping it is a no-op. 9 audio clips needed + just_audio integration.

## 4.2  Session Stats & Completed Program Summary — missing screens

"Session Stats" chip on the counter and "View Summary" on completed program cards both go nowhere. These screens are referenced in the Figma but not built.

## 4.3  Daily Progress — 3 no-op buttons

"Dedicate this program", "Edit Program Goal" (does not pre-fill), and "Share Program" all render but do nothing functional.

## 4.4  Edit Profile screen — missing

The "Edit" button on the Profile screen is present but does nothing. The Figma references an Edit Profile form. No screen exists.

## 4.5  Daily Reminders — never fire

flutter_local_notifications is in pubspec. The settings UI lets users pick a time. But the notification is never actually scheduled. Reminders appear to work but do nothing.

## 4.6  Background mic stops when screen locks

flutter_foreground_task was decided on but not integrated. Voice counting stops the moment the screen locks, which breaks the primary use-case of hands-free chanting.

## 4.7  Handwriting & Voice not uploaded to server

All samples are saved to the device only. No upload API exists. The Figma-promised "AI-generated personalised PDF" cannot be built until a /api/v1/handwriting upload endpoint is created and the Flutter repositories call it.

## 4.8  /api/v1/me response is fetched but discarded

SyncEngine.pull() calls GET /api/v1/me and emits the data as accountSnapshotProvider. Nothing in the app subscribes to this stream — the server response is thrown away every time.