Vaachaka Lekhini

Status Report

Branch: text_002  •  Version: 0.1.0+1  •  Date: 2026-06-11

# Project Overview

Vaachaka Lekhini is a spiritual practice Flutter app featuring voice chant counting, handwriting practice, programs, and a rewards system. The backend admin panel is built with SvelteKit.

# Build History

### Build 01 — Baseline

- Initial received code

- Foundation setup

# Current Branch: text_002

13 commits ahead of main  •  109 files changed  •  +4,277 / −1,770 lines

## Features Added

- Handwriting Accuracy Gate — Added 40% accuracy check on WriteOnScreen; lowered threshold to 20% after tuning

- Real Data Integration — Replaced all hardcoded display data with real DB/API data across all screens

- Retrain Writing Style — New section in Profile Settings to allow users to retrain their handwriting model

- Multi-Signal Handwriting Comparator — Tolerates writing style variation using multiple comparison signals

## Bug Fixes

- Back Buttons, Providers, UI — Fixed back buttons, crashing providers, leaderboard empty state, alert dialogs

- Handwriting: Scribble Rejection — Used Jaccard similarity to reject full-canvas scribbles

- Handwriting: Retrain Flow — Retrain flow now pops back instead of creating a new program

- Mic Sensitivity — Wired mic sensitivity setting to actual audio amplitude gate

- Handwriting: Word Completion Gate — Enforced complete word requirement before accepting — two hard gates

- Voice: Continuous Chanting — Recognise continuous rapid chanting without silence gaps

- Voice: Race Condition — Removed recognizer race condition; no recreation mid-session

# In Progress / Uncommitted Work

## Flutter App

- Notifications system (lib/core/notifications/)

- Phone utilities (lib/core/phone/)

- Remote auth repository (lib/features/auth/data/auth_repository_remote.dart)

- Shared auth widgets (lib/features/auth/presentation/auth_shared_widgets.dart)

- Localisation setup (lib/l10n/, l10n.yaml)

- App icon assets updated — iOS + Android all densities

## Admin Panel (SvelteKit)

New dashboard pages:

- Analytics

- Devices

- Enrolments

- Invites

- OTP Log

- Programs

- Rewards

- Sessions

New components: BarChart, DonutChart, Sparkline

New server modules: live.ts (real-time), reward-config.ts

# Areas of Focus

| Area | Status |
| --- | --- |
| Voice chant recognition | Stable — race condition and silence-gap issues resolved |
| Handwriting recognition | Stable — dual gate + multi-signal comparator in place |
| Auth (OTP flow) | In progress — remote repository being wired up |
| Admin dashboard | In progress — new pages and charts untracked |
| Localisation (l10n) | Started — files present, not committed |
| Notifications | Started — module scaffolded, not committed |
| Rewards / Store | Code present, real data wired |
| Programs | Code present, real data wired |

# Pending / Next Steps

- Commit in-progress work (notifications, phone, l10n, remote auth, admin pages)

- Complete remote auth integration and OTP check endpoint

- Finalise localisation strings

- Test admin dashboard new pages end-to-end

- Merge text_002 → main once stable